Group 6 Meeting Log — Project 02

EECS 581

Scrum Master/Project Manager: Marie Biernacki

Date: 9/29/2026

Time: 3:00PM-4PM

Location: Eaton 3001

Objective: Project Kickoff + Setup

Team Members Present: Kaitlyn Bedgood, Marie Biernacki, Sabelli Antebi Delmas, Ximena Bustos, Lauren Lee, Jaydine Stiles, Greeshma Kunduri

Tasks Allocated:

- All members:

  - Document UI issues/glitches via screenshots or screenrecording

  - Individuals take screenshots and provide a description of what is not working

  - broken on mac/linux

- Kaitlyn: will review main branch

  - likely duplicating main branch and removing UI

  - using our source code UI to determine what is happening/issues with the program

- Who Will Review

  - game_state.py

  - interface.py

  - main.py

  - minesweeper.py

Next meeting: Virtually on Saturday, October 3rd

Date: 10/3/2026

Time: 10:30AM-11:30AM

Location: Virtual

Objective: Project Planning/Allocating Tasks

Team Members Present: Kaitlyn Bedgood, Marie Biernacki, Sabelli Antebi Delmas, Ximena Bustos, Lauren Lee, Jaydine Stiles, Greeshma Kunduri

Tasks Allocated:

- Code & UI Fixes — Lauren (support from Sabelli) — Tuesday night, Oct 6th

  - modifying interface.py & main.py to work across platforms

  - review code, make sure it works on windows/mac

  - assuming that if interface works -> underlying program works

- adding Bot UI “template” (something easy to connect) — Sabelli (support from Lauren) — Tuesday night, Oct 6th

  - template/guide — Marie

  - pop up menu to select AI difficulty

- Bot Foundation/Infrastructure — Marie will make outline/template (3 templates) — Sunday night, Oct 4th

  - code template/comments for how to make a bot/reinforcement learning — Jaydine — Sunday night, Oct 4th

  - Easy Solver — Kaitlyn (support from Jaydine) — Thursday night, Oct 8th

  - Medium Solver — Greeshma — Thursday night, Oct 8th

  - Hard Solver — Jaydine — Thursday night, Oct 8th

    - 3 different files to begin with, then merge later on?

- Custom Enhancements — Thursday night, Oct 8th

  - choose between either — Ximena

  - timer with high score — easiest??

    - timer + UI changes

  - Difficulty Levels

  - Reveal safe mine (Hints)

Next Meeting: Tuesday, Oct 6th in Eaton 3001

Date: 10/6/2026

Time: 3PM - 4PM

Location: Eaton 3001

Objective: Project Status Updates

Team Members Present: Kaitlyn Bedgood, Marie Biernacki, Ximena Bustos, Lauren Lee, Jaydine Stiles, Greeshma Kunduri

Tasks Allocated:

- Questions/Comments/Concerns on connecting to the forked repo? Any issues?

- Code & UI Fixes

  - check in w/ Lauren

    - adding a 0 for uncovered/revealed cells

- Bot UI Components

  - check in w/ Sabelli

  - main will need to be updated

- Custom Enhancements: timer w/ high score

  - check in w/ Ximena

  - updating interface and main

    - should track the current session high score, will be visible when restarting the game

- Who would like to be in charge of testing the final product?

  - Assuming Kaitlyn/Jaydine

  - everyone all check across OSs

Reminders:

- Individual hours need to be filled in by Saturday night?

Friday Night Testing